## Criterion C: Project schedule

|  |  |  |
| --- | --- | --- |
|  |  | |
|  |  | |  |  |  | | |  | |  | |  |
| Date | Action | | Details | | | Comments and follow up | | | | Date completed | | Criterion |
| June | Initial meeting with Mr. Woodcock | | A meeting to discuss some initial ideas of what my client might need | | | After considering the IT problem I decided to pursue it further. Make a formal meeting appointment. | | | | 4th June | | A |
| June | Formal meeting | | A formal meeting going into more details of what Mr. Woodcock wants | | | Research possible solutions and go over the interview recording. | | | | 11th June | | A |
| August | Specify requirements for the product | | Explore possible solutions | | | Choose the best fitting solution for the problem | | | | 25th August | | B |
| August | Fill in the criterion B form | | Fill in each section based on previous work | | | Look into criterion C | | | | 29th August | | B |
| September | Fill in the criterion C planning sheet | | Allocate time for each of the tasks accordingly | | | Put dates from planning sheet into my calendar | | | | 14th September | | C |
| September | Edit the school layout file | | Use the provided room layout of the school and rename sections and remove unnecessary layout. | | |  | | | |  | | D |
| September | Sketch out several designs of the interface of application | | Prototype a layout of the application according to the requirements in criterion B | | |  | | | |  | | D |
| October | Design the structure of the application | | Outline the major functions in the application including the technologies to fulfill them. | | |  | | | |  | | D |
| October | Work out a GPS functionality | | Make sure the key element in the application works before anything else | | |  | | | |  | | E |
| October | Embed the school layout | | Insert the room layout and align it with the GPS | | |  | | | |  | | E |
| October | Add textual information about sections of the school | | Write up the information for each section and then implement them in the app | | |  | | | |  | | E |
| November | Construct the GUI elements specified in criterion B | | Ensure all the important elements are included | | |  | | | |  | | E |
| November | Test the solution | | Look back at the requirement specifications | | |  | | | |  | | E |
| December | Arrange a meeting with the client | | Obtain client feedback on the solution | | |  | | | |  | | F |
| December | Write the evaluation | | Complete the evaluation of the product base on the feedback | | |  | | | |  | | F |
| December | Check the file structure | | Ensure all files are in the correct folders | | |  | | | |  | | G |
| December | Check the cover page | | Make sure all links on the cover page work | | |  | | | |  | | G |
|  | |  | | | |  |  | |  |  |  | |